FUEL EXPENSE & SLIP MANAGEMENT SYSTEM

Medicine Distribution Fleet

Project Roadmap & Technical Specification

Prepared: June 2026

# 1. Project Goal

Build a web/app-based system where, whenever a driver refuels at a petrol station, the fuel receipt or pump-machine slip can be photographed and uploaded. The system automatically reads the image (OCR), extracts the relevant details, and saves the data to a database. At month-end, a complete PDF report is generated for printing, downloading, and office record-keeping.

# 2. Users

- Admin (Office Staff) — full access, manages drivers, vehicles, and reports

- Accountant — views and exports financial reports

- Driver (optional, mobile) — uploads slips, views own entries

# 3. Core Features

## 3.1 Slip Upload System

- Image upload from mobile or PC

- Camera capture option (mobile app, later phase)

- Supported formats: JPG, PNG, PDF

## 3.2 OCR Data Extraction (Auto-Fill)

The following fields are extracted automatically from the slip image:

- Date

- Time

- Petrol Pump Name

- Vehicle Number

- Fuel Type (Petrol / Diesel)

- Liters

- Price per Liter

- Total Amount

- Receipt / Slip Number

If OCR fails to read a field correctly, a manual edit option is available before the entry is saved.

## 3.3 Database Storage

Each fuel entry is stored with the following details:

- Driver ID

- Vehicle ID

- Date

- Fuel details (type, liters, price, total)

- Image link (proof of slip)

- Timestamp

## 3.4 Search & Filter

- Driver-wise search

- Vehicle-wise search

- Date range filter

- Monthly summary view

## 3.5 Dashboard

- Total fuel used per month

- Total cost per vehicle

- Driver-wise expense breakdown

- Daily / weekly charts

## 3.6 PDF Report Generator

At month-end, the system generates:

- Complete table report of all entries

- Driver-wise breakdown

- Vehicle-wise summary

- Total expense summary

Export options: Download PDF or Print directly.

## 3.7 Login System

- Admin login

- Accountant login

- Optional driver login

# 4. Recommended Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React.js | Preferred over plain HTML/CSS/JS for managing forms, OCR review screens, and dashboard state |
| Backend | Node.js + Express | REST API layer |
| Database | MongoDB | Recommended — flexible schema suits varying OCR field quality. MySQL is a valid alternative |
| OCR | Tesseract.js (start) → Google Vision API (upgrade) | Start free/local; move to Vision API if accuracy on real slips is insufficient |
| PDF Generation | pdfkit (recommended) / jsPDF | pdfkit is more reliable server-side for tabular reports |
| File Storage | Local disk (initial) → S3 / Cloudinary (scale) | Stores uploaded slip images |

# 5. Workflow

- Driver refuels the vehicle at a petrol pump

- Driver uploads a photo of the slip / receipt

- OCR engine reads and extracts data from the image

- System saves the entry to the database (with manual correction if needed)

- Admin dashboard displays the updated data in real time

- At month-end, the system generates a PDF report

- Report is printed / downloaded and office records are updated

# 6. Phased Development Roadmap

## Phase 1 — Foundation (Week 1–2)

- Database schema design (drivers, vehicles, fuel entries, users)

- Authentication system with role-based access (Admin / Accountant / Driver)

- Basic CRUD APIs (Node.js + Express + MongoDB)

- Frontend shell (React) — login screen and dashboard skeleton

## Phase 2 — Slip Upload + OCR (Week 2–3)

- Image upload (JPG / PNG / PDF) from mobile and PC, with camera support

- OCR integration — Tesseract.js first, with a Google Vision API upgrade path

- Auto-fill form from OCR output, plus a manual edit / correction screen

- Save verified entry to the database with the image stored as proof

## Phase 3 — Search, Filter & Dashboard (Week 3–4)

- Driver-wise, vehicle-wise, and date-range search and filtering

- Monthly summary aggregation logic

- Dashboard charts: total fuel, cost per vehicle, driver expense, daily/weekly trends

## Phase 4 — PDF Reports (Week 4–5)

- Month-end report generator (pdfkit, server-side)

- Driver-wise breakdown and vehicle-wise summary sections

- Download and print-friendly report views

## Phase 5 — Polish & Responsiveness (Week 5)

- Mobile-responsive layout, since drivers will primarily use phones

- Error handling, input validation, loading and empty states

- Final QA pass across devices and browsers

## Phase 6 — Optional / Future Upgrades

- GPS location tagging of petrol pump at time of slip upload

- Duplicate slip detection

- AI-based fraud detection

- WhatsApp report sending

- Cloud backup (Google Drive)

- Native mobile app (React Native or Flutter) with offline mode

# 7. Key Consideration

OCR accuracy on real petrol pump slips is the single biggest risk in this project. Thermal-paper receipts fade quickly, handwriting varies, and phone photos are often taken in poor lighting. For this reason, the manual correction screen in Phase 2 should be treated as a core feature, not an afterthought — every entry should be easy to review and fix before it is saved to the database.

# 8. Important Note

The system must be mobile-friendly (responsive), since drivers will primarily access it from their phones in the field.